The Concord Township Board of Trustees met in regular session on Monday, August 8, 2011 at the Concord Township Administrative Building.  Chairman Karen Koch called the meeting to order at 7:00 p.m.  Roll was called; in attendance were Trustees Karen Koch, Joe Garrett and Bart Johnson.

The minutes of the previous meeting were read.  Mr. Garrett moved and Mr. Johnson seconded to approve the minutes as presented.  Vote: Koch, yes; Garrett, yes; Johnson, yes.  Motion passed.

Old Business

The tennis court contract has been forwarded to attorney, Chris Rinehart, for review.  The review should be complete by Wednesday, and the contract will then be ready for Trustee Garrett to sign on behalf of the Trustees.

The road department purchased their new Snapper mower and it is in use.

Trustee Garrett reminded the Board the Delaware County Township Association will hold their next meeting, a pig roast and potluck, at Concord Township.  The event will be held August 28, 2011 at 4:00 pm.

The township building’s phone system has been changed over to ValTech.  The new phones are already installed and ready to be programmed, and phone numbers are being transferred.  The system will email users when a voice message is received, and has many other features.  A one year contract was signed instead of the standard three years.  Installation, normally $450.00, was waived.  The new phones and phone board were received as a trade-up for the reconditioned phones in place by the previous company.

The estimate for additional road work was received from the Delaware County Engineer’s Office.  Due to Tartan Fields Drive needing full-depth repair, the township’s road improvement cost will increase by $32,130.00.  Since this figure is more than ten percent of the original road improvement project cost of $260,468.55, Trustee Garrett moved to include the additional Tartan Fields Drive repair, but omit the $96,010.55 improvements to Calhoun Road until next year.  Trustee Johnson seconded this motion.  It was noted Calhoun was in better condition and could wait until next year’s work, especially since the grading will be reclaimed.  Vote: 3-0.  Motion passed.  A letter will be sent to the Engineer’s Office notifying them of the change, with a new road improvement project cost of $196,558.00.  Trustee Garrett wants a road plan developed to assess future improvements.

Director of Operations, Todd Cooper, reported there was a small leak in the new building from rain over the weekend.  Facemyer Excavating is also working with our township road department on final grading.  Drainage issues continue to hold up the final occupancy permit.

New Business

Concord Presbytery Church, would like to use the large community room on Sundays.  They also want to rent two offices for classes and/or supplies.  Rent proposed is $500.00 per month for two offices for a six month period, then $700.00 per month thereafter.  Mr. Garrett moved and Mr. Johnson seconded to approve the renting of two offices in the new township building by Concord Presbyterian for a fee of $500.00 per month for six months.  Delaware County Assistant Prosecuting Attorney, Chris Betts, will be consulted to draft a rental contract.

Trustee Garrett suggested having a computer in the Trustees office for use at the new building.  Firefighter, Micah Werling, will be asked to prepare an estimate on possible options.

Several people have asked the Trustees what they plan to do with the new township building landscaping.  Trustee Garrett proposed having interested companies submit estimates for a $5,000 and $10,000 landscaping plan for around the township building and circle drive.  Mr. Johnson suggested having the bids due September 9, 2011 and opening at the Trustees meeting September 12, 2011.  Director of Operations, Todd Cooper, would be contacted for building layout, visitations, or other questions.  The bid advertisement will include mulching as an optional item.  Mr. Johnson moved and Mr. Garrett seconded to advertise for bids for landscaping plans at $5,000.00 and $10,000.00 levels, with the bid design to be provided by each landscaping company, due September 9, 2011, to be opened September 12, 2011 at the regular Trustees meeting.  Vote: Koch, yes; Garrett, yes; Johnson, yes.  Motion passed.

Fiscal Officer, Jill Davis, reported the following correspondence:

-0.30 acre was annexed into Shawnee Hills for the David Armeni property.

-Information was received from P.A.S.S., on-site drug test service, and will be reviewed by Mr. Cooper.

-Ohio Edison / First Energy Incentive Program details were received.

Zoning Inspector, Ric Irvine, reported July was a busy zoning month, with nineteen permits (fifteen for new homes).  He has received several lot split questions recently.

Mr. Cooper mentioned the full depth road repairs have begun on Tartan Fields drive, therefore no parking is allowed along the street until August 13, 2011.  He also noted the speed study for Clark Shaw Road is ongoing.

The Trustees discussed installing acoustic panels in the meeting room.  Sources will be researched.

Chairman Koch certified the Fiscal Officer provided the current financial reports for the township.  Completing business the Fiscal Officer certified funds have been appropriated and money is in the treasury to pay the bills.  Therefore, Mr. Garrett moved and Mr. Johnson seconded to approve purchase orders and pending warrants #923-927, 8033-8066, all totaling $148,606.94.  Vote: 3-0.  Motion passed.

As there was no further business, Trustee Johnson moved and Trustee Garrett seconded to adjourn the meeting.  Vote: Koch, yes; Garrett, yes; Johnson, yes.  Meeting adjourned.

ATTEST                                                      		BOARD OF TRUSTEES

____________________________________		_________________________________

Fiscal Officer

_________________________________

_________________________________