The Concord Township Board of Trustees met in regular session on Monday, April 25, 2011 at the Concord Township Fire Department.  Chairman Karen Koch called the meeting to order at 7:00 pm.  The roll was called; in attendance were Trustees Karen Koch, Joe Garrett and Bart Johnson.  Also present were Fiscal Officer Jill Davis, Fire Chief Todd Cooper, Zoning Inspector Ric Irvine and several guests.

The minutes of the previous meeting were read.  Ms. Koch moved and Mr. Johnson seconded to approve the minutes.  Vote:  Koch, yes; Garrett, yes; Johnson, yes.

Public Input

Jason Haney, 7470 Concord Road, requested the Board write a letter to the Delaware County Engineer’s Office to complete a speed study on Concord Road in Concord Township.  The Engineer’s Office told him the letter must come from the Board.  Trustee Garrett said the Board will fill out a Request for Engineering form and submit to the county for the study.  Mr. Haney also noted the Board’s meeting time is not posted on the website.

Dan Fortin of Harriott Road, inquired about the future plans for the township’s property and roundabout near him.  Zoning Inspector, Ric Irvine, mentioned the County is beginning the preliminary designs for the roundabout.  Mr. Fortin asked how the process works since the county had three plans for comment a year ago but he hasn’t heard anything from them since then.  The concern of the roundabout being placed at two residential driveways still has not been addressed.  Trustee Johnson will relay Mr. Fortin’s concern to our county liason, Eldon Johnston.  As for the township property on Harriott Road, Trustee Johnson noted it would make a great place for a school park.  Resident, Frank Niday, suggested it would be a great Eagle Scout project.  Trustee Garrett asked Mr. Fortin and his neighbors to sign up on our website so they will receive township updates and notices.

Mr. Niday reported the Juvenile Institution has taken the old roof off the historic gazebo and contracted with a roofer to make a new, metal top.  He suggested the inmates may be able to help with landscaping around the new township building.  Mr. Niday noted there are currently only twenty-eight girls at the facility, and boys are housed their temporarily until they are assigned to a permanent facility to fill out their sentencing.

Old Business

A township building construction update was given by Trustee Johnson.  Progress is slow and the building should be completed some time in June.  Trustee Garrett would like to have an open house in the building during the baseball opening day on June 11, 2011.  The concrete floors need leveled again and then new tile will be installed.  The carpet is in the office areas.  Additional excavating will be completed by the township maintenance department to save on cost.  Mr. Irvine noted the sidewalk height needs checked to make sure there is enough fall away from the building.

Fiscal Officer Davis will be meeting with Capitol Office Supply to field verify furniture sizes and finalize the order.  The order could then be placed the end of May, with delivery and installation mid-June.

Electrical change orders were discussed and will be clarified with the architect’s original bid and the contractor.

New Business

Trustee Garrett reported cemetery foundations will be poured soon and he will get with Fiscal Officer Davis to update cemetery records.

Trustee Johnson would like to see dandelions sprayed soon and he continues to work on tennis court plans.  Mr. Garrett noted the park grant was for tennis courts and trees, which could be planted around the new building and along Home Road as soon as Facemyer finishes excavating.  Mr. Johnson suggested resident, Doug Edmonds, attend the next meeting to discuss trees.  A gingko tree also needs purchased for past-Trustee Ken Cox.

Trustee Garrett mentioned a suggestion by resident John Davis to make a gravel path from the tennis court parking lot over to the walking path.  The area is very muddy and is being used to access the park.  The maintenance department will complete the path.  Mr. Garrett would also like to see the new driveway widened at the curve, along with a couple parking lines sprayed black due to the new traffic patterns in the parking lots.

Trustee Koch received a report of ice damage to trees in Edgewood Circle.  The maintenance department will complete.

Ms. Koch moved to adopt a Resolution proclaiming Thursday, May 5, 2011 as Bob and Marie DeWeese Day in the Township of Concord, and join with many good friends and family members in extending our best wishes on their 60th Wedding Anniversary.  Mr. Johnson seconded the adoption of this Resolution (attached).  Vote:  Koch, yes; Garret, yes; Johnson, yes.

Director of Operations, Todd Cooper, noted 1-the county 911 levy is up for vote next week, 2-the maintenance department will be purchasing Opti-Kill for spraying around road signs, and 3-a request for Eagle Scout projects was received from Alex and Andrey Wohlwend.  Trustee Garrett suggested more park planter boxes.

Discussion was held on charts received from the county for recording Public Records requests.

Chairman Koch certified the Fiscal Officer provided the current financial reports for the township.  Completing business the Fiscal Officer certified funds have been appropriated and money is in the treasury to pay the bills.  Therefore, Ms. Koch moved and Mr. Garrett seconded to approve purchase orders and pending warrants #879-888 (878 void), 7785-7811, all totaling $204,734.25.  Vote: Koch, yes; Garrett, yes; Johnson, yes.

As there was no further business, Trustee Garrett moved and Trustee Johnson seconded to adjourn the meeting.  Vote: Koch, yes; Garrett, yes; Johnson, yes.

ATTEST                                                      		BOARD OF TRUSTEES

_________________________________

Fiscal Officer

_________________________________

_________________________________